## Slide 1: Chancellor’s Office Curriculum Inventory Project Update 2017 Fall Curriculum Regional Meeting Rachel Stamm, COCI Product Manager
Last updated November 17, 2017

## Slide 2: Today’s Topics
COCI Timeline and Current Status
1.6 Release
1.7 Contents
2018 Themes
COCI Oversight
College Support
Welcoming Feedback
Notes: rachel

## Slide 3: COCI Development and Rollout Timeline
Proof of Concept | DEC 2015 |  |  |  |  |  |  |  |  | 
Database Design | JAN 2016 |  |  |  |  |  |  |  |  | 
MVP Development | FEB 2016 – DEC 2017 |  |  |  |  |  |  |  |  | 
Pilot Testing/Phase 1 Conversion | MAY 2017 |  |  |  |  |  |  |  |  | 
Feature/Bug Fix Release | JUN 2017 |  |  |  |  |  |  |  |  | 
Feature/Bug Fix Release | JUN 2017 |  |  |  |  |  |  |  |  | 
Legacy System Retired | JUN 2017 |  |  |  |  |  |  |  |  | 
COCI Launched/System Conversion | JUL 2017 |  |  |  |  |  |  |  |  | 
Feature/Bug Fix Release | AUG 2017 |  |  |  |  |  |  |  |  | 
Feature/Bug Fix Release | SEP 2017 |  |  |  |  |  |  |  |  | 
Feature/Bug Fix Release | NOV 2017 |  |  |  |  |  |  |  |  | 
Target: System Stability | DEC 2017 |  |  |  |  |  |  |  |  | 
Notes: rachel

## Slide 4: COCI Status
WE DID IT!
DID IT!
Colleges were migrated to the new COCI and the legacy system was retired.
Amazing!
BUT…We’ve had a few issues.
Notes: rachel

## Slide 5: COCI Status
Legacy Data Correction
Broken Attachments
Program Control Numbers
Program Course Association
Duplicate Proposal Listings
New Proposal Statuses
Units and Hours
Approval Letters
Missing Attachments
Proposal History
Sub Change Justification
Course Control Numbers
Course Validation
We’ve worked a lot of issues since May…
Site Logins
Role Based Permissions
…some we expected and many that we didn’t.
Notes: rachel

## Slide 6: 1.6 Release Process
Release to Test
Complete Test Cases
Go/No Go Decision
Build to specs
Review Results w CCCCO
Added rigor to QA, end user testing and final signoff.
Triggers were put in place to involve development and product staff during testing process to triage any failed test cases.
Success criteria were established with the CCCCO, allowing for data driven approval to deploy.
Release notes published with issue description and better documentation of known issues.
Notes: rachel

## Slide 7: 1.6 Release Contents
MIS Sync
Sub Change Flags
Program Control Number Assignment
Statuses and Actions
CB and Validation Corrections
Program/Course Association
Approval Letters for Credit C/P
TOP Code Display
Main page and history display
Main Page and Search Navigation
Justification Field
Course Control Number Assignment
Notes: rachel

## Slide 8: 1.6.1
  1 Critical Issue identified immediately after release
  1 1.6 bug fix that was removed because it needed more work
CB22 Correction
Approval Letter Fixes
Notes: rachel

## Slide 9: 1.7 Contents
Reviewer Site Navigation
NC Units and Hours Behavior
NC Approval Letters
Timing of MIS Sync
Backlog of Bug Fixes
Notes: rachel

## Slide 10: 3 Key Product Themes for 2018
Parity to Legacy
Complete Existing Features
Support New Work Streams
Notes: rachel

## Slide 11: COCI Workgroup Formed Out of 5C
Workgroup formed to provide:
  Oversight and support for COCI application and future release schedules
  Representative prioritization of new features, system improvements
  Greater ease in adopting policy changes or updates
Meeting twice monthly through December via zoom, 2018 cadence to be determined based on application status and feedback from the field.
Workgroup Members |  |  | 
Craig Rutan | Virginia Guleff | Jackie Escajeda | Marilyn Perry
Erik Shearer | Raul Arambula | Nili Kirschner | Cheryl Aschenbach
Chantee Guiney |  | Kirsten Corbin | 
Notes: rachel

## Slide 12: Getting Support
The lines are long with an extended hold time….
We want to get COCI to a place where you never need application support, but when you do, we need to do a good job providing it.
DEcember Support Objectives:
  Clear backlog in support queue – there’s a catch to this one – to shorten response time to new issues
  Improve your visibility of known issues and items in next release
  Connect support tickets to dev tickets
  Additional ticket tags on admin side
Notes: rachel

## Slide 13: Measuring Progress
You wont know if you don’t ask….
COCI year end status survey to establish the baseline level of user satisfaction.
Responses are anonymous unless you select otherwise.
The same status survey will be sent in the spring of 2018 to measure progress against identified pain points and priorities.
Notes: rachel